# Administrative Services Council

# Meeting Minutes

# February 13, 2020, 3:00 PM

# Building E, Room E-112

MEMBERS

| Name | Representing | Present | Absent |
| --- | --- | --- | --- |
| Linda Wilczewski | Administration | X |  |
| Lyle Engeldinger | Administration |  | X |
| Joseph Reyes | Administration | X |  |
| Anne Adamson | Dean of Academic Aff. | X |  |
| Augustine Nevarez | Dean of Student Aff. |  | X |
| Michelle Peters | DSP&S | X |  |
| Dave Phillips | I.T. |  | X |
| Balamurali Kappagantula | I.T. |  | X |
| Pedro Escoto | Faculty | X |  |
| Daniel Lopez | Faculty | X |  |
| Miguel-Angel Manrique | Faculty |  | X |
| (vacant) | Part-time Faculty |  |  |
| (vacant) | CSEA |  |  |
| (vacant) | CSEA |  |  |
| (vacant) | CSEA |  |  |
| Hector Mosqueda | L39 |  | X |
| (vacant | L39 |  |  |
| Montzerat Flores Martinez | Student | X |  |
| Angelita Cisneros | Student |  | X |

Others

| Name | Title or Representing | Present | Absent |
| --- | --- | --- | --- |
| David Techaira | B.O. | X |  |
| Daniel Scott | Public Safety | X |  |

CALL TO ORDER & INTRODUCTIONS	Linda Wilczewski

Meeting called to order at 3:10 p.m.

ACTION ITEMS

- Consider Approval of December 2019 Meeting Minutes 	Linda Wilczewski

Motion to approve December 2019 minutes (Lopez, Peters) Motion Carried. Abstain: Wilczewski

INFORMATION/DISCUSSION/PRESENTATIONS

- Budget Update 	David Techaira

Gave overall update on how we ended the calendar year as of 12/31/2019. There is about $7k still pending from State. Daniel stated and requested that a more detailed breakdown of the Budget from General Funds would be clearer for better decision making

- Measure T Update	Joseph Reyes

Soledad:

- Footing, and utilities installed

- Currently in Construction, 1700 sq. ft.

- Estimate opening in Spring 2021

King City:

- Broke ground, utilities, foundation and rebar in place

- Estimate opening Spring 2021

Castroville:

- DSA review scheduled for March 24, 2020

- After inspection approval, construction can began

- Estimate opening in Spring 2022

Bldg. D & E and Quad Area Renovation:

- Bldg D, HVAC and electrical completed

- Bldg D, dry wall and tile floors to be installed, Bldg D should be done by Summer 2020

- Bldge E, sidewalks to be done and elevator preparation will continue

- Seating and stairs going up and cement to be poured, to be done by May 2020

Nursing and Health Science:

- Test piles installed

- Currently under construction

- Estimate opening in Fall 2021

- Construction Update                                                                                                                               Joseph Reyes

Construction will continue for the Nursing Health & Science building. Quad area framing is going up with cement to be poured for seating and stairs. Flatwork in front of bookstore and student center is progressing as well as the pathway from Gym to building E. Solar panels in parking garage completed in January, final inspection will be in April.

- Public Safety 	 Daniel Scott

New vendor bought out our current security company. Daniel met with Fire Department and Police Department to try and see how we can work together and possibly do some campus safety trainings.  Daniel has a new idea for current security guards to be more “Hartnell Representable” in attire. He suggested them having a Hartnell patch on uniform as well as the vehicles they use, so someone can easily spot Hartnell Campus Security. Daniel to meet with County Office of Emergency Management to see what training opportunities Hartnell can utilize.

- Student Drop Registration 	Daniel Lopez

The current process for dropping students is inaccurate and inconvenient to staff and faculty due to its setting permissions on how and when a student can be dropped. At times students have to be manually dropped and that involves faculty and staff extra time to manually remove and makes the software currently used, mute. If the software is used as is now to drop a student, teacher cannot use an accurate date due to timing and lapsed time, so this forces teachers to “fib” on last day attended in order for the system to drop the student from a class. Daniel would like to see if IT can change the permissions to be a little more lenient and less boundaries for faculty to use in order to use the software more efficient and accurately.

OTHER ITEMS/BRIEF ANNOUNCEMENTS

- Auditors:	Linda Wilczewski

- Week of May 11, 2020, Auditors will be on campus.

NEXT MEETING(S)

- NONE, Spring Break week

ADJOURNMENT 	Linda Wilczewski

Meeting Adjourned at 4:00 P.M.